MEMORANDUM

DATE:	September 9, 2020

TO:	UNM Board of Regents

FROM:	Audra Bellmore, PhD, UNM Historic Preservation Committee 			Chairperson, on behalf of the Historic Preservation Committee

CC:

RE:	Historic Preservation Committee Business Report

January 2020: ASUNM Photovoltaic Project at Zimmerman Library

The committee reviewed a project proposal for UNM’s Zimmerman Library that sought to i			nstall photovoltaic panels on the building’s roof. The HPC voted unanimously to approve the 			project once concerns about the visual impact were addressed in the proposal. The proposal 		was submitted to the NM State Historic Preservation Office (SHPO) for review as required by 		Zimmerman Library’s status as a registered property on the National Register of Historic 			Places.  On March 12, 2020, SHPO determined the ASUNM Photovoltaic project would have no 		adverse effect on Zimmerman Library.

June 2020: Bandelier Hall East Portal Repairs & Improvements

The HPC reviewed a project proposal for UNM’s Bandelier Hall East seeking selective exterior 			improvements of the north portal. The proposal was submitted to the NM State Historic 			Preservation Office for review. On July 17, 2020, SHPO requested more information from Sam 		Sterling and Associates, the architectural firm working on the project with UNM Planning, 			Design & Construction, before making a determination of effect. Currently, Sam Sterling and 			Associates are in conversation with SHPO to resolve concerns. SHPO has not yet issued a 			determination of effect.

July 2020: University House Stucco Repairs

The HPC reviewed a proposal by architects Vigil & Associates and UNM Planning, Design & 			Construction for University House stucco repairs. The committee submitted the proposal to 			SHPO for review and recommendation of stucco repair best-practices. On August 7, 2020, 			SHPO requested more information from Vigil & Associates to better inform their determination. 	Currently, Vigil & Associates are in conversation with SHPO and SHPO has not yet issued a 			determination.

July 2020: Eligibility Assessment for Demolition of North Campus Physics & Astronomy 			Building

The HPC reviewed a report presented by Broaddus & Associates on behalf of UNMH. The report 	concluded that the north campus Physics & Astronomy building was not eligible for nomination 	to the National Register of Historic places and therefore could be demolished to make way for 		new hospital construction. In addition to suggesting that more documentation of the building 		be conducted, the HPC made a request for determination from SHPO. SHPO responded on 			August 10, 2020, to the request for determination indicating that they did not concur with 			the findings in the Broaddus & Associates report regarding eligibility of the building.  The State 	Preservation Officer, Jeff Pappas, offered to assist UNMH with a paths forward.

August 2020: Zimmerman Library Murals Electronic Shade Coverings

On August 11, 2020, the HPC recommended that a proposal for modification to the west wing 	murals (electronic shade coverings to be installed over Kenneth Adams’ The Three Peoples 			mural) be referred to SHPO for formal review. The HPC forwarded the proposal to SHPO and 			suggested that mitigative measures, including interpretive text, could help offset any adverse 		effects while dealing with the charged issues surrounding contemporary interpretations of the 		decades old murals. SHPO has not yet made a determination.

UNM Planning, Design & Construction | 1 University of New Mexico | MSC07 4210 | Albuquerque, NM 87131

pdc.unm.edu